## Slide 1: Schuh
Strategy Review · September 2026
Markets UK · Ireland · Germany · Catalogue 43,492 live SKUs · 6 feeds · Cycle Look-back: Apr – Sep 2026

## Slide 2
"The feed becomes transaction infrastructure - In agentic commerce, a feed error can affect not only visibility but also the agent's recommendation, cart logic, displayed total, legal notice and ability to complete checkout. Accuracy, identifiers and policy data become commercial controls"
Google

## Slide 3: What we'll cover
Eleven chapters, two sources: the project plan, and a live read of all three Google feeds this morning.
01 Review & project recap
61 of 96 initiatives closed · 13 in the last six months
02 Channel coverage
Shopping ×3 markets, Meta ×3, PMax live — LIA and CSS still open
03 Look-back period
April to September 2026, month by month
04 Number of wins / results
Eleven quantified tests — seven keyword wins, two title losses
05 Feed optimisation score
74/100 — eleven lanes, scored honestly
06 AI readiness
Tier 2 reached in GB, and GB only
07 Case studies / test wins
Proof from comparable FeedSpark accounts
08 Roadmap / next quarter
The open work, sequenced into Peak
09 Google conversational attributes
Two of six already live — further than most
10 Value delivered
43,492 SKUs held across six feeds
11 Spark AI engine (Tachyon)
Intent, enrichment and visual harvest for footwear
Where the plan and the feed disagree, the feed wins — every chapter shows both numbers rather than the friendlier one.

## Slide 4: Review & project recap
Chapter one
61 of 96 tracked initiatives closed, 13 of them in the last six months — and the margin architecture is now live on every UK SKU.

## Slide 5: Review & project recap
61 Closed to date · 34 Open · 1 On hold · 96 Tracked initiatives
Action | Owner | Status | Outcome
Pound Margin — review negative margin | Ray | Done | Margin banding now on 100% of UK SKUs across CL0 and CL1
Remove blanket exclusion — exclude below £0 margin instead | Ray | Done | Loss-making lines excluded on margin, not on a flat rule
Keyword optimisation — Trainers (MSS) | Will / Isa | Done | Live on 28.4% of the UK catalogue today
EOSS — sale keywords | Isa | Done | Sale flag now carried in CL3 on 30.4% of UK SKUs
AI Score Card review — UK & IE, with recommendations | Ray | Done | The baseline this review measures against — chapter 06
CSS vs. CSS Google — retest split test | Ray / Will | Done | No CPC benefit in the UK market — read in full in chapter 04
A/B title test — [Search Intent], Fashion category | Steven | Done | Completed; no quantified read recorded against it
Custom Label overview shared | Ray | Done | Five-slot architecture agreed — margin, stock, sale, range

## Slide 6: Review & project recap (cont.)
Action | Owner | Status | Outcome
Campaign-structure recommendation shared | Ray | Done | Feeds the PMax and CSS restructure now open
Image_tag structural work | Ray / Mo | Done | Imagery now uniform at exactly 4 images per SKU, all markets
Hero Sizes mapping — Mens / Womens / Childrens | Ray | In progress | Paired with the stock-quantity threshold review
Stock quantity threshold — from <5 to <2 | Ray | In progress | Would move stock banding in CL4, live on 100% of UK SKUs
s360 PDP description prompt | Will | Awaiting Schuh | Blocks description enrichment reaching DE and IE — chapter 05
Margin and pound margin through CN in Meta | Ray | Open | Carries the UK margin architecture into the social feeds
Product Rating — manual retailer submission | Ray | On hold | Waiting on ratings fields from Schuh's dev team

## Slide 7
Where the margin work actually landed. The plan records four separate margin initiatives closing across April and May. The live UK feed shows the result: 100% of 21,718 UK SKUs carry a margin band in custom_label_0 (from "Adult — £10>£20 Margin" upward) and a High / Medium / Low classification in custom_label_1. This is the clearest case in the account of a closed task and a live feed agreeing exactly.
Review & project recap

## Slide 8: Channel coverage
Chapter two
Six feeds live across three markets, two channels part-built, and five never switched on.

## Slide 9
A channel marked not in scope is not a delivery gap — it is a channel nobody has commissioned yet, and each one runs on product data Schuh already maintains.
Channel coverage

## Slide 10: Channel coverage (cont.)
Channel | State | Coverage | What the evidence shows
Google Shopping | Optimised | 3 markets · 43,492 SKUs | UK 21,718 · DE 10,886 · IE 10,888. Titles rewritten on 100% of all three; margin, stock and sale labelling live
Performance Max | Live | Same catalogue | Main PMax Shopping campaign running; a campaign-structure recommendation has been delivered and feeds the restructure now open
Meta / Commerce Manager | Live | 3 catalogue feeds | Own title rule (item type and colour stripped), sale custom label carried across, product-set structure aligned to product type
CSS | Tested, restructure open | UK | The retest returned no CPC benefit in the UK — chapter 04. A CSS feed restructure is open off the back of it
LIA — Click & Collect | Awaiting Schuh dev | Not yet live | Feed setup scoped and a separate PMax campaign agreed to cap traffic off the main one; waiting on Schuh's dev team to pick up GMC
Social DPA overlays | Open | — | Dynamic frames scoped for the Meta feeds, not yet built
Microsoft / Bing Shopping | Not in scope | — | No feed built and no activity today — an open opportunity
Pinterest | Not in scope | — | No feed built and no activity today — an open opportunity
TikTok Shop | Not in scope | — | No feed built and no activity today — an open opportunity
Partnerize / AWIN | Not in scope | — | No affiliate feed currently maintained

## Slide 11: Channel coverage (cont.)
LIA is scoped and waiting on one dependency
The feed setup is agreed and so is the campaign design — a separate PMax campaign so Click & Collect traffic does not cannibalise the main Shopping campaign. What it needs is Schuh's dev team to pick up the Merchant Center side. It is the shortest distance between this account and a new channel.
Four unlit channels, all feed-ready
Bing, Pinterest, TikTok and the affiliate networks each consume the same structured product data already maintained for Shopping and Meta. Every one is a configuration and a QA cycle rather than a new data programme — the expensive part is already done.

## Slide 12: Look-back period
Chapter three
April to September 2026 — thirteen initiatives closed, against a catalogue absorbing roughly 2,350 new products a month across the three markets.

## Slide 13: Initiatives closed, by month
Apr 2026 | 3 closed
May 2026 | 8 closed
Jun 2026 | 2 closed
Jul 2026 | —
Aug 2026 | —
Sep 2026 | —

## Slide 14
May carried the margin architecture, the AI Score Card, the CSS retest and the custom-label overview — four workstreams closing in one month. The plan has not been dated past June.
Look-back period

## Slide 15: New products entering the feeds — by month and market
43,492 Live SKUs · 2,353 New per month · 7,060 New per quarter · 28,240 New per year
Chart: 
| Apr 2026 | May 2026 | Jun 2026 | Jul 2026 | Aug 2026 | Sep (part month)
UK | 1591 | 1202 | 1815 | 1963 | 2180 | 1842
Germany | 729 | 548 | 655 | 1002 | 979 | 749
Ireland | 698 | 552 | 658 | 999 | 968 | 734

## Slide 16: Look-back period (cont.)
Month | UK | Germany | Ireland | All markets
Apr 2026 | 1,591 | 729 | 698 | 3,018
May 2026 | 1,202 | 548 | 552 | 2,302
Jun 2026 | 1,815 | 655 | 658 | 3,128
Jul 2026 | 1,963 | 1,002 | 999 | 3,964
Aug 2026 | 2,180 | 979 | 968 | 4,127
Sep 2026 — part month | 1,842 | 749 | 734 | 3,325
≈ per month | 1,237 | 560 | 556 | 2,353
≈ per year | 14,848 | 6,718 | 6,674 | 28,240
Live catalogue | 21,718 | 10,886 | 10,888 | 43,492

## Slide 17
The catalogue turns over faster than the optimisation reaches it. Four thousand products entered the three feeds in August alone. Each arrives with a rewritten title, four images and its margin and stock bands already applied — but not keyword enrichment or a deeper category. Those run in batches, which is what chapter 05 measures.
Look-back period

## Slide 18: Number of wins / results
Chapter four
Eleven quantified tests in the archive. Keyword optimisation wins seven times in nine; both title-placement tests lost to their control.

## Slide 19: Number of wins / results
Impressions uplift per keyword optimisation
Chart: 
| Sale | Jun I | Sandals, 25% off | May I | Apr I | Mar I | Feb I | Jan II | Jan I
Impressions | 26.38 | 33.47 | 632.37 | -9.13 | 14.01 | 4.51 | 7.31 | 93.98 | -27.16

## Slide 20: Number of wins / results (cont.)
Test | Date | Outcome | Impressions | Clicks
Keyword optimisation — Jan I | 16 Jan 25 | ▼ Lost | −27.16% | −18.74%
Keyword optimisation — Jan II | 27 Jan 25 | ▲ Won | +93.98% | +63.20%
Keyword optimisation — Feb I | 12 Feb 25 | ▲ Won | +7.31% | +5.08%
Keyword optimisation — Mar I | 11 Mar 25 | ▲ Won | +4.51% | +0.49%
Keyword optimisation — Apr I | 17 Apr 25 | ▲ Won | +14.01% | +1.76%
Keyword optimisation — May I | 12 May 25 | ▼ Lost | −9.13% | −18.72%
Sandals, 25% off — keyword optimisation | 13 May 25 | ▲ Won | +632.37% | +629.40%
Keyword optimisation — Jun I | 9 Jun 25 | ▲ Won | +33.47% | +5.30%
Sale — keyword optimisation | 8 Jul 25 | ▲ Won | +26.38% | +29.83%
Title [attribute] placement ×2 — Schuh vs non-Schuh, and size format | 12 Feb 25 | Control won both | −56.79% / −44.62% | −56.48% / −35.92%

## Slide 21: Number of wins / results (cont.)
Keywords: the proven lever
Seven wins in nine. Plan against the median: +14.0% impressions, not the mean, which one outlier drags to +86%.
Without the Sandals event the other eight still median +10.7%.
The outlier is a sale
Sandals at 25% off returned +632% impressions — six times the next best result in the archive.
Keyword work compounds with a discount. Repeat it for EOSS and Peak; never quote it as typical.
Both title tests lost
Schuh vs non-Schuh branding: −56.79% impressions. Size format: −44.62%.
The current structure beat both — which is why chapter 05 points at title length, not composition.

## Slide 22
The archive runs Jan–Jul 2025, so none of it sits inside this review's look-back. The two tests completed in the current cycle are separate and neither carries a percentage: the CSS vs. CSS Google retest returned no CPC benefit in the UK, and the [Search Intent] title A/B on the Fashion category closed with no read logged against it. On the evidence above, a re-run of that title test is worth a logged result.
Number of wins / results

## Slide 23: Feed optimisation score
Chapter five
74 out of 100. The foundations are near-perfect; three lanes carry almost all of the remaining gap.

## Slide 24
Where a completed task and the live feed disagree, the feed number is the headline.
Feed optimisation score

## Slide 25: Feed optimisation score (cont.)
2.6% Titles in MASK band
558 of 21,718 UK titles land in the 80–120 band. Mean length is 60 characters; the longest in the feed is 104.
Every title has been rewritten — 100% — but to roughly half the AI-ready length
99.7% Golden Record core
In the UK feed colour, size, gender, age group, condition, item group ID, brand, GPC, MPN, identifier, description, price and image are all 100%. GTIN 95.9%.
Target: 99.9% — this is the strongest attribute base of any FeedSpark account
28.4% Keyword enrichment
FeedHero's own flag marks 28.4% of UK SKUs as keyword-processed — against 40.0% in Germany and 44.4% in Ireland.
The largest market has the lowest coverage of the three

## Slide 26: Feed optimisation score (cont.)
2.05 GPC depth (avg. levels)
Two levels on every SKU in every market — typically "Clothing & Accessories > Shoes" and no deeper.
Category enrichment has never run: the flag reads Cat:N on 100% of UK and DE
4.00 Images per SKU
Exactly four images on every one of 43,492 SKUs across all three markets — a rule applied without exception.
Raw material for Tachyon's visual harvest is already complete
9.9% Product highlights
90.1% of UK SKUs carry none, and Germany and Ireland none at all. Where they exist they are good — 9.5% sit in Google's 4–10 band.
P0 gap — highlights are what AI surfaces quote

## Slide 27: Feed optimisation score (cont.)
Titles are 100% rewritten and 2.6% AI-ready
Every UK title in the feed differs from the source title Schuh supplies — the rewrite engine reaches the whole catalogue. 90.5% run through “New Product Name with Size Rules”, the remaining 9.5% are human-reviewed.
What it produces averages 60 characters: “adidas Stadt Trainers in Grey, Size: 8 (EU 42)”. Correct, clean, and about half the 80–120 range AI surfaces reward. Reach is solved; length is not.
Germany is running a different title engine
The UK and Ireland share one: Ireland inherits UK titles on 99.3% of its catalogue. Germany runs “Google product name” on 88.4% instead, and it is the only market where description enrichment has never run at all — 0%, against 100% in the UK.
Germany is not behind on effort; it is on a different pipeline. Bringing it onto the UK engine is a configuration change, not a rebuild.

## Slide 28
Where the keywords actually live. Every SKU in every market carries two product_type values: its category path, and a 32-character reference code. Only 0.8% of UK SKUs carry a third, readable keyword value — so the numbered product_type slots are not where this account's keyword work sits. It goes into the title instead, which is what FeedHero's 28.4% flag is counting. Both numbers are right; they describe different fields.
Feed optimisation score

## Slide 29: AI readiness
Chapter six
Tier 2 reached in the UK, and in the UK only — two conversational attributes are already live on every British SKU.

## Slide 30: AI readiness
Legacy
The starting point
Feed meets minimum spec
Source titles passed through unchanged
Invisible to AI surfaces
Titles & data fields
The foundation
Titles rewritten on 100% of all three markets
Colour, size, gender, age group at 100%
Identifiers at 100%, GTIN 95.9%
Four images on every SKU

## Slide 31: AI readiness (cont.)
Descriptions & answers
The meaning layer
item_group_title live on 100% of UK SKUs
variant_option live on 100% — colour and size
Descriptions enriched on 100% of UK
Germany and Ireland: none of the three
Image analysis
The differentiator
Tachyon vision models read product imagery
Four images per SKU already in place
Feeds material and pattern, today at 17.2%

## Slide 32: AI readiness (cont.)
Two of Google's six are already submitted
Every UK SKU carries item_group_title (“Nike White Court Borough Low Toddler Trainers”) and two variant_option pairs — Colour and Size, structured as name/value rather than buried in the title.
This puts Schuh UK ahead of every other account in the FeedSpark portfolio on this specific measure. Chapter 09 is the detail.
The honest gap, quantified
Not “some work to do” — specifically: 19,562 UK SKUs carry no product highlight, Germany and Ireland carry none at all, category depth sits at two levels everywhere, and four of the six conversational attributes are absent from all three feeds.
Four concrete, measured targets — each one read from the live feed this morning, not estimated.

## Slide 33
Three markets, three different levels of AI readiness. The UK has descriptions, highlights and two conversational attributes. Ireland inherits UK titles but none of the meaning layer — description enrichment has reached 2.2% of its catalogue. Germany has neither, on a separate title engine. The same build that took the UK to Tier 2 is what would take the other two, and the work is already written.
AI readiness

## Slide 34: Case studies / test wins
Chapter seven
What the same interventions returned on comparable FeedSpark accounts, and which of them apply here.

## Slide 35
Chapter 04 is Schuh's own quantified record — read alongside it, these say which levers Schuh has not tested yet.
Case studies / test wins

## Slide 36: Case studies / test wins (cont.)
Benefit-led copy beat feature-led copy
+24.7% — YuMOVE, pet supplements. Rewriting titles and descriptions around what the product does for the buyer rather than what it is.
Applies directly: Schuh's titles are accurate and descriptive (“Trainers in Grey, Size: 8”) but carry no use-case language at all.
Naming the category term the shopper types
+126.62% — YuMOVE, on the single term “Multivitamins”. Adding the plain category noun a buyer actually searches, rather than the brand's own product name.
Applies with care: Schuh titles already carry a category noun. The equivalent lever here is the second and third noun — occasion, use-case, fit.

## Slide 37: Case studies / test wins (cont.)
Occasion and seasonal language
+86% and +61% — Monsoon, on seasonal and category keyword sets. The largest returns on that account came from occasion terms, not brand terms.
Applies directly: school shoes, wedding, festival and gym are real footwear occasions and Schuh already tags Back-to-School in custom_label_1.

## Slide 38: Case studies / test wins (cont.)
The pattern across all four
Every one came from putting more specific, more decomposable language into the product data — the occasion, the benefit, the category noun the shopper types. None came from bidding, budget or campaign structure.
That is what makes them portable to Schuh: they are feed-side changes, and Schuh's feed is already structurally cleaner than either account these results came from.
What does not transfer, and why that matters
Both accounts started from far weaker attribute coverage than Schuh has. YuMOVE and Monsoon gained partly by fixing gaps Schuh does not have — colour, size and identifiers are already at 100% here.
So these figures point at which lever, not at the size of the return. Schuh's own median in chapter 04 — +14.0% impressions on keyword optimisation — is the number to plan against.

## Slide 39: Roadmap / next quarter
Chapter eight
Three unblocks, one rollout that pays for itself twice, and a testing programme that needs restarting.

## Slide 40: Roadmap / next quarter
1
Clear what is waiting on Schuh
Oct 2026
s360 description prompt — Will
LIA / GMC setup — Schuh dev team
Product rating fields — Schuh dev
Hero Sizes mapping — close out
2
Take the UK build to DE and IE
Oct – Nov 2026
Description enrichment — 0% DE, 2.2% IE
Conversational attributes — UK pair to both
Product highlights — none outside UK
DE onto the UK title engine
3
Stable, no architecture changes
Nov – Dec 2026
Margin + stock banding hold through sale
EOSS sale keywords re-applied
Disapproval monitoring across six feeds
Title-length test reads out

## Slide 41: Roadmap / next quarter (cont.)
# | Workstream | What it needs | Owner | Priority
W1 | Title length toward the MASK band | A rule change — 2.6% in band today at a 60-character mean; the engine already reaches 100% of the catalogue | Ray / Steven | High
W2 | Description enrichment to DE and IE | Will's s360 prompt — the one dependency holding two markets at 0% and 2.2% | Will → Ray | High
W3 | Product highlights across all markets | Nothing external — 90.1% of UK and all of DE/IE carry none; the 9.9% that exist are already well-formed | Isa / Mo | High
W4 | Keyword rollout, UK | Extend the proven pass from 28.4% toward the 44.4% Ireland already runs at | Isa | High
W5 | Category depth beyond two levels | Category enrichment has never run — the flag reads Cat:N on 100% of UK and DE | Ray | Medium
W6 | LIA launch | Schuh's dev team on the Merchant Center side; feed and campaign design already agreed | Schuh dev / Ray | Medium
W7 | Conversational attributes to DE and IE | Replicate the UK configuration — item_group_title and variant_option are built and proven | Ray / Steven | Medium
W8 | Margin architecture into Meta | Carry CL0/CL1 through CN into the social feeds | Ray | Medium
W9 | Widen the testing lane | The archive stops in Jul 2025 — re-run the search-intent title test, and log the read this time | Steven | Low

## Slide 42: Roadmap / next quarter (cont.)
Three things we need from Schuh
Each unblocks work that is already scoped and waiting — none needs new budget.
1. The s360 description prompt — Will. Unblocks description enrichment for Germany and Ireland, currently at 0% and 2.2%.
2. Merchant Center access for LIA — Schuh dev. The feed and the campaign structure are already designed.
3. Product rating fields — Schuh dev. Releases the one initiative currently on hold.
Sequencing logic
W1, W3 and W4 come first because none is blocked on anybody: the title engine, the highlight build and the keyword pass are all built and running on part of the catalogue already. They are deployment, not development.
W2, W6 and W7 are chased in parallel as client-side dependencies. Everything structural must be stable before November — no architecture changes once Peak starts.

## Slide 43: Google conversational attributes
Chapter nine
Six attributes built for AI assistants. Schuh UK already submits two of them on every product.

## Slide 44
Submission status is read from the live feeds — present means the field carries real values on that market's products, not that the column exists.
Google conversational attributes

## Slide 45: A Schuh customer asks an AI assistant…
Attribute | UK | Germany | Ireland | Status
item_group_title | 100% | — | — | Live on all 21,718 UK SKUs — the clean parent name for a variant family
variant_option | 100% | — | — | Two pairs per UK SKU — Colour and Size, structured name/value
question_and_answer | — | — | — | Not submitted. Highest value and highest governance risk — fit and sizing answers carry return-rate consequences
popularity_rank | — | — | — | Not submitted. Computable from Schuh's own performance data
related_product | — | — | — | Not submitted. The mechanism for footwear-and-care or outfit pairing
document_link | — | — | — | Not submitted. Size guides and care instructions where stable URLs exist

## Slide 46: Google conversational attributes (cont.)
Two live is ahead of most retailers
Both are structural attributes — they describe the catalogue rather than make a claim about a product, so neither needed copy sign-off. That is exactly why they landed first, and it is the same reason the next two should be popularity_rank and related_product.
Extending both to Germany and Ireland is a configuration change on a build that is already proven in production.
The governance flag — Q&A copy
question_and_answer is the highest-value attribute and the highest-risk one for a footwear retailer. “Do these run true to size?” is the single most-asked question in the category, and a wrong answer at feed scale drives returns.
Proposal: draft from approved PDP copy only, nothing live without Schuh's sign-off. The roadmap keeps structural attributes and claims attributes on separate tracks for this reason.

## Slide 47: Value delivered
Chapter ten
Six feeds, three markets, 43,492 live products — held by rules that keep applying to every new arrival.

## Slide 48: Value delivered
43,492
Live SKUs held across three Google markets
6
Feeds maintained — 3 Shopping, 3 Meta
101
Brands in the UK catalogue alone
≈2,353
New products absorbed per month, all markets
61
Initiatives closed to date

## Slide 49: Value delivered (cont.)
The work that compounds
Every mechanic built on this account is a rule, not a one-off edit. A product arriving in the feed tomorrow gets a rewritten title, four images, a margin band, a stock band and a variant structure without anyone touching it.
That is what absorbs 2,353 new products a month across three markets without the retainer moving — and it is why the coverage figures in chapter 05 describe batch work, not the automated layer.
The work that never appears as a win
A meaningful share of any feed retainer goes on keeping things from breaking, and none of it produces an uplift number:
Three markets, three languages of source data, one set of rules holding them to the same standard.
GMC disapproval sweeps
Six feeds kept in sync
101 brands of naming variance
Stock & margin re-banding

## Slide 50
Nine of eleven workstreams are more than half complete. Keywords sit at 10 of 12 closed, imagery at 8 of 12, optimisation at 11 of 16 and testing at 2 of 2. The lanes furthest behind are product type (2 of 4) and channels (4 of 8) — and both are named in the roadmap, with their dependencies identified.
Value delivered

## Slide 51: Spark AI engine (Tachyon)
Chapter eleven
Intent generation, description enrichment and visual attribute harvest — run against a catalogue that is already 100% image-complete.

## Slide 52: Spark AI engine (Tachyon)
Feed extraction
Tachyon reads live Schuh product data — title, description, colour, size, material, brand, price.
Intent generation
20–40 long-tail intent phrases per SKU, generated from the attributes already in the feed.
Scoring & validation
Terms scored against search-term reports; winners selected per SKU.
Feed injection
Winning terms embedded in title, description and product highlights — the 90.1% of UK SKUs that carry none today.

## Slide 53: Spark AI engine (Tachyon) (cont.)
Schuh example — Lelli Kelly Sabrina Scarpa
A real SKU from today's UK feed. Input: Black · Patent Leather · Heart Detail · Girls · £60 · School Shoes
Title today (60 chars):
“Lelli Kelly Girls Sabrina Scarpa School Shoes in Black, Heart Detail, Patent Leather, Size: 12”
Intent terms Tachyon would generate:
“patent leather school shoes girls size 12” · “black school shoes with heart detail” · “lelli kelly first day of school shoes” · “scuff resistant girls school shoes”
20–40 generated per SKU, top 4–6 used. The occasion language — school, first day — is exactly the lever that returned the largest gains on comparable accounts in chapter 07.
Why the visual harvest matters most here
Tier 3 normally waits on imagery. Schuh is the rare account where it does not: four images on every one of 43,492 SKUs, with no exceptions in any market.
Vision models read those images for the attributes the feed is thinnest on — material at 17.2% and pattern at 15.7% in the UK, and 7.3% / 4.4% in Ireland. Both are visible in a product photograph.
The raw material for the most differentiated part of the stack is already sitting in the feed, complete, today.

## Slide 54
Every structural win here — titles rewritten across three markets, identifiers and sizing at 100%, four images per product, margin banded on every UK SKU — is one pattern: fuller, more decomposable data, applied as a rule not a task. Tachyon and the attribute rollout are the next steps on that line.
The through-line

## Slide 55: Questions?
Ray Vũ
Senior Account Manager
ray@feedspark.com
Also on the account
Steven Opuni — steven@feedspark.com
Schuh team — schuh@feedspark.com