## Slide 1: Superdry
Service Review · September 2026
Markets 19 live · 53 feeds · Since June 2022 · four years · Cycle Two years: Oct 2024 – Sep 2026

## Slide 2
"The feed becomes transaction infrastructure - In agentic commerce, a feed error can affect not only visibility but also the agent's recommendation, cart logic, displayed total, legal notice and ability to complete checkout. Accuracy, identifiers and policy data become commercial controls"
Google

## Slide 3: What we'll cover
Eleven chapters, every number read live this morning.
01 Where the account stands
19 markets, 53 feeds, 1,774 live rules, four years
02 What the feed carries
920.8 million impressions and 334,866 conversions in a year
03 The transformation, measured
29 characters in, 83 characters out — on the same products
04 Two years of delivery
2,037 hours against 42 hours a month sold
05 Market coverage
What each of the nineteen has, and what it does not
06 Results
Forty tests in the archive, read honestly
07 Feed optimisation score
70/100 — eleven lanes against the live feed
08 AI readiness
Where the next two years of search are going
09 What it costs against what it returns
The whole argument on one slide
10 Roadmap
Six pieces of work, sequenced and costed in hours
11 Ways of working
Who does what, and what we need from Superdry

## Slide 4
Nothing in this deck is estimated. Every figure comes from a live source read this morning — the Google Ads record, the time log, the rule engine, the test archive, and the six output feeds themselves. Where a figure could be read two ways, both readings are shown and the stricter one leads.
What we'll cover

## Slide 5: Where the account stands
Chapter one
Nineteen markets, fifty-three live feeds and 1,774 rules that run every day — built over four years and two months.

## Slide 6: Where the account stands
The nineteen markets
Market | Live since | Feeds | Active rules | Retainer
United Kingdom | Jun 2022 | 7 | 221 | 16 hrs / month
Germany | Jun 2022 | 6 | 113 | 8 hrs / month
France | Jun 2022 | 5 | 110 | 8 hrs / month
Netherlands | Jun 2022 | 5 | 103 | 2 hrs / month
Ireland | Jun 2022 | 3 | 118 | 4 hrs / month
United States | Jun 2022 | 3 | 91 | 2 hrs / month
Poland | Jun 2022 | 2 | 69 | 2 hrs / month
Belgium ×2, Canada ×2, Switzerland ×2 | Jun 2022 – Jan 2025 | 12 | 475 | No retainer

## Slide 7: Where the account stands (cont.)
Market | Live since | Feeds | Active rules | Retainer
Denmark, Spain, Italy, Norway, Sweden | Jun 2022 | 9 | 396 | No retainer
Finland | Oct 2023 | 1 | 78 | No retainer

## Slide 8
Seven markets carry a retainer. Twelve do not. Forty-two hours a month are contracted, all of it against the seven. The other twelve — both Belgian markets, both Canadian, both Swiss, Denmark, Spain, Finland, Italy, Norway and Sweden — are maintained, monitored and rule-managed at no charge, because a Superdry catalogue that works in one market and breaks in another is not a service anybody wants to sell.
Where the account stands

## Slide 9: Where the account stands (cont.)
One catalogue, nineteen localisations
Each market runs its own instance of the same ~58,800-product range with its own language, currency, shipping, category tree and label architecture. The UK alone carries 221 active rules; the estate carries 1,774, plus 675 held in reserve for seasonal work.
Every one of those rules runs on every import, every day, without anyone touching it. That is what a product arriving tomorrow inherits automatically.
What the rules actually do
They are not cosmetic. On the UK feed alone, rules build or rewrite the title, brand, category tree, colour, MPN, availability, shipping country, price and service, the sale and gender custom labels, range-completion stock logic, hero sizes, the Meta category, the Facebook and overlay image URLs, the Google product URL, UTM tagging, the display-ads fields, the Wunderkind title and class, and — since April — the two Local Inventory Ads pickup fields.
203 of the UK's 210 rules are impacting products today. The seven that are not are seasonal: Black Friday messaging and sale-phrase appends, dormant until November.

## Slide 10: What the feed carries
Chapter two
920.8 million impressions, 10.9 million clicks and 334,866 conversions in the last twelve months — every one of them served from a feed FeedSpark builds.

## Slide 11: What the feed carries
Google Ads performance for the four reporting markets, last twelve months, collected this morning.
Market | Spend | Revenue | ROAS | Impressions | Conversions
UK | £1,675,855 | £16,181,338 | 965.6% | 591,622,173 | 226,145
Germany | €694,149 | €7,234,584 | 1,042.2% | 134,880,504 | 51,524
France | €402,048 | €3,891,212 | 967.9% | 141,258,175 | 39,737
Netherlands | €222,630 | €1,817,590 | 816.4% | 53,031,039 | 17,460
Four markets | — | — | — | 920,791,891 | 334,866

## Slide 12
Revenue is never added across currencies here. Impressions and conversions are, because they are counts. Every market returned between 8× and 10× on ad spend over the year, and Germany — on an eight-hour retainer — returned the most.
What the feed carries

## Slide 13: What the feed carries (cont.)
Outerwear is the engine
In the UK over the last thirty days, Women's Jackets and Coats — 5,006 SKUs — returned £274,554 on £24,279 of spend. That is a ROAS of 1,130% from 8% of the catalogue.
Bomber jackets alone read 1,945%. This is where feed quality pays fastest, and it is where the keyword work has been aimed.
Womenswear outperforms
UK women's ROAS is 1,002% against men's 805%, on a similar SKU count — 28,896 against 26,204. Germany shows the same shape.
The gap is not budget. It is that the women's range carries deeper category detail and more of the keyword work has landed there.

## Slide 14: What the feed carries (cont.)
And the half that earns nothing
Between 47% and 58% of each market's catalogue took under 100 impressions in thirty days — 47.1% UK, 51.2% Germany, 48.8% France, 57.6% Netherlands.
That is the single largest opportunity in this account, and the work to address it is already written and waiting — chapter 10.

## Slide 15: The transformation, measured
Chapter three
Superdry supplies a 29-character title. The feed ships an 83-character one. Both numbers are in the same file, on the same products, this morning.

## Slide 16
That makes the before and the after directly comparable — same products, same file, same moment, no sampling and no estimate.
The transformation, measured

## Slide 17: The transformation, measured (cont.)
What Superdry supplies
A real UK product, read from today's feed
"Knitted Rugby Henley Jumper"
27 characters. No brand, no gender, no colour, no size, no fit. Across the UK catalogue the source title averages 29.1 characters and 54.3% of them are under thirty.
What FeedSpark ships
The same product, the same file, the same moment
"Superdry & Co Women's Knitted Rugby Henley Jumper Navy / Cable Navy - Size: 10"
77 characters. Brand, sub-brand, gender, product, colour, colourway and size. The UK average is 83.1 characters — +54 characters per product, on all 25,699 of them.

## Slide 18: Title length before and after, by market
Chart: 
| UK | Ireland | United States | Germany | France | Netherlands
What Superdry supplies | 29.1 | 29.1 | 28.9 | 35.8 | 34.6 | 33.3
What FeedSpark ships | 83.1 | 83.2 | 83.2 | 71.4 | 68.4 | 51.4

## Slide 19: Titles in the 80–120 character band Google rewards
Chart: 
| UK | Ireland | United States | Germany | France | Netherlands
Before | 0 | 0 | 0 | 0 | 0 | 0
After | 62.7 | 63 | 62.5 | 24.3 | 14.2 | 0.4

## Slide 20
Not one title Superdry supplies, in any market, reaches the band. Nearly two thirds of the English-market titles do. That gap is the service, stated as plainly as it can be stated: 100% of titles are rewritten in all six markets, and every rewritten title is longer than the one it replaced.
The transformation, measured

## Slide 21: The transformation, measured (cont.)
And it is not only the title
On the same UK feed, read this morning: the category tree is mapped on 100% of products and runs four levels deep on 93.1% of them, against 305 distinct paths. Google's own category is on 100%. Every product carries exactly two images. Sale and full-price labelling is on 100%, gender labelling on 100%, category labelling on 99.8%.
Out-of-stock products never reach the feed at all — the availability rule removes them, which is why every live SKU reads in stock.
What the same read shows is still open
Product highlights reach 29.4% of UK products; 18,143 carry none. Keyword enrichment has reached 41.0%. Descriptions average 550 characters and have never been enriched — the flag reads D:N on every product in every market.
These are not oversights. They are the parts of the build that were scoped and never funded, and they are what chapter 10 asks for.

## Slide 22: Two years of delivery
Chapter four
2,037 hours delivered across nineteen markets in twenty-four months, against forty-two hours a month contracted.

## Slide 23: Two years of delivery
2,037
Hours delivered, Oct 2024 – Sep 2026
1,561
Tasks completed in the window
1,389
Hours charged
648
Hours absorbed, not charged
3,793
Hours since June 2022

## Slide 24: Hours delivered per month, all markets
Chart: 
| Oct 2024 | Nov 2024 | Dec 2024 | Jan 2025 | Feb 2025 | Mar 2025 | Apr 2025 | May 2025 | Jun 2025 | Jul 2025 | Aug 2025 | Sep 2025 | Oct 2025 | Nov 2025 | Dec 2025 | Jan 2026 | Feb 2026 | Mar 2026 | Apr 2026 | May 2026 | Jun 2026 | Jul 2026 | Aug 2026 | Sep 2026
Hours delivered | 125.75 | 123.5 | 55.5 | 47.5 | 101.5 | 93.25 | 66 | 97 | 153.5 | 84.75 | 107.75 | 56.5 | 89.5 | 77.5 | 79.5 | 113.25 | 65.25 | 77 | 22 | 35.25 | 83.25 | 55 | 104.5 | 72

## Slide 25
The contracted allowance is 42 hours a month. The average delivered was 84.9. Over twenty-four months that is 1,008 hours sold and 2,037 delivered. The busiest month, June 2025, ran to 153.5 hours — three and a half times the allowance — on the SFCC migration and the summer keyword programme.
Two years of delivery

## Slide 26: Where the hours went, whole account since 2022
Work | Hours | What it is
Keyword optimisation | 598.5 | The single largest lane, and the one with a measured result — chapter 06
General account management | 443.0 | Calls, reporting, planning and the inbound queue across nineteen markets
Data field update | 410.3 | The attribute layer — sizes, colours, materials, identifiers, availability
Title optimisation | 259.5 | What chapter 03 measures: 29 characters in, 83 out
Category mapping | 217.8 | The four-level tree on 93% of products, in nineteen languages
Development work | 133.5 | Feed builds, migrations and the Wunderkind and Rakuten integrations
Data field and title optimisation | 121.5 | Combined passes where both moved together
Custom label update | 88.0 | The label architecture PPC bids and structures against
Disapprovals | 74.8 | Keeping products approved. Never produces an uplift figure
Optimisation as a share of everything | 54% | 2,056.75 of 3,793 hours, against 22% account management and 5% technical

## Slide 27: Market coverage
Chapter five
The three English-language markets carry the full build. The three European-language markets carry the title rewrite and the category tree, and nothing beyond it.

## Slide 28: Market coverage
Read from each market's own live output feed this morning.
Market | Live SKUs | Titles rewritten | In the AI band | Category mapped | Highlights | Keyword enrichment
UK | 25,699 | 100% | 62.7% | 100% | 29.4% | 41.0%
Ireland | 23,510 | 100% | 63.0% | 100% | 29.5% | 41.2%
United States | 14,647 | 100% | 62.5% | 100% | 25.2% | 46.3%
Germany | 25,818 | 100% | 24.3% | 100% | None | None
France | 25,762 | 100% | 14.2% | 100% | None | None
Netherlands | 24,360 | 100% | 0.4% | 100% | None | None

## Slide 29
The split is language, not effort. Germany, France and the Netherlands each get a rewritten title — 71.4, 68.4 and 51.4 characters against a supplied 35.8, 34.6 and 33.3 — but the enrichment that takes an English title from 29 to 83 characters has never been built in German, French or Dutch. Neither has the keyword layer, and neither have product highlights.
Market coverage

## Slide 30: Market coverage (cont.)
Germany is the clearest case
Germany returns the highest ROAS on the account — 1,042% over the last year on €694,149 of spend — from a feed with no product highlights and no keyword enrichment at all, on an eight-hour monthly retainer.
It is the market where the same build that runs in the UK would have the most room to work, and the market with the least time allocated to do it.
The twelve unfunded markets
Belgium (×2), Canada (×2), Switzerland (×2), Denmark, Spain, Finland, Italy, Norway and Sweden all run live Google Shopping feeds with between 71 and 88 active rules each, and carry no retainer.
They have taken 388 hours since 2022 — imports monitored, disapprovals cleared, rules maintained, migrations carried through. None of it has ever been billed.

## Slide 31: Results
Chapter six
Forty tests in the archive since January 2025. Nine of the thirteen controlled tests won, and the three largest batches ever run all won clearly.

## Slide 32: Results
Impressions uplift per controlled A/B test · test group vs control
Chart: 
| Brand incl. Aug 26 | Dresses, keyword | Dresses, brand | T-shirts, brand | Aug I 25 | Jul II 25 | Jul I 25 | Jun II 25 | Jun I 25 | May II 25 | May I 25 | Mar I 25 | Feb I 25
Impressions | 9.25 | 41.82 | -7.5 | 10.2 | 12.07 | 2.14 | 15.61 | 18.72 | -11.99 | -10.04 | 9.42 | 10.16 | -14.11

## Slide 33: Results (cont.)
Test | Batch | Impressions | Clicks
Feb I — keyword optimisation | 500 | −14.11% | −20.74%
Mar I — keyword optimisation | 500 | +10.16% | +13.76%
May I — keyword optimisation | 500 | +9.42% | +8.54%
May II — keyword optimisation | 500 | −10.04% | −18.90%
Jun I — keyword optimisation | 500 | −11.99% | −13.55%
Jun II — keyword optimisation | 500 | +18.72% | +20.06%
July I — keyword optimisation | 500 | +15.61% | +18.46%
July II — keyword optimisation | 500 | +2.14% | +11.83%
Aug I — keyword optimisation | 500 | +12.07% | +12.92%
T-shirts — brand in title | 500 | +10.20% | +27.82%

## Slide 34: Results (cont.)
Test | Batch | Impressions | Clicks
Dresses — brand in title | 500 | −7.50% | −8.02%
Dresses — keyword optimisation | — | +41.82% | +6.14%
Brand inclusion — Aug 2026 | 100 | +9.25% | −4.87%

## Slide 35: Results (cont.)
The number to plan against
Nine of thirteen controlled tests won on impressions. The median is +9.42% impressions and +8.54% clicks — not the headline figures, the middle of the distribution.
That is the return on a keyword pass over 500 products, repeated monthly. It is modest, it is real, and it is the only number in this deck with a control group behind it.
At scale it is larger
The three biggest batches ever run — Black Friday I and II at 10,000 products each and the Summer/Seasonal pass at 9,653 — returned +48.5%, +39.4% and +55.3% impressions.
These are single-group reads with no control, so seasonality is inside them. But three batches of that size all moving the same way is not noise.

## Slide 36: Results (cont.)
Brand in the title depends on the category
Run on the same day in January, the same test won on T-shirts (+10.2% impressions, +27.8% clicks) and lost on dresses (−7.5%, −8.0%).
So it is not a rule, it is a setting per category — which is exactly the kind of finding a testing programme exists to produce, and it cannot be bought any other way.

## Slide 37
Eight of the forty tests returned nothing at all. Five title-optimisation tests and three image-tagging tests each closed with "no performance data detected". The title work this deck opens with — the change from 29 characters to 83 — has therefore never been measured against a control. On the evidence of chapter 03 it is the largest single change made to this feed, and it is the one we cannot yet put a number on.
Results

## Slide 38: Feed optimisation score
Chapter seven
70 out of 100. The structural layer is close to finished; the content layer has barely started.

## Slide 39: Feed optimisation score
Eleven workstreams, weighted by completion, with every percentage read from the live feed rather than from a closed task.
100% Titles rewritten
Every product in all six audited markets carries a FeedSpark title, not the supplied one. 62.7% of UK titles land in the 80–120 band against 0% before.
The strongest single result on the account
100% Category mapping
Mapped on every product in every market, four levels deep on 93.1% of the UK catalogue, across 305 distinct paths.
Deeper than most retailers of this size manage
99.9% Label architecture
custom_label_0 (sale/full) 100%, custom_label_3 (gender) 100%, custom_label_2 (category) 99.8%. The gender label went live six days ago.
This is what PMax bids and structures against

## Slide 40: Feed optimisation score (cont.)
41.0% Keyword enrichment
10,543 of 25,699 UK products carry optimised keyword terms. Ireland 41.2%, the US 46.3%. Germany, France and the Netherlands: none.
The lane with the only measured uplift, on two fifths of one market
29.4% Product highlights
18,143 UK products carry none. Where they exist they are good — 1,855 products carry six. Outside the English markets there are none at all.
Highlights are the sentences AI assistants quote back
0% Description enrichment
Descriptions average 550 characters and are the retailer's own. The enrichment flag reads D:N on every product in every market — it has never run.
Never scoped, never funded, never started

## Slide 41: Feed optimisation score (cont.)
Where the plan and the feed agree
The project plan records 169 of 260 initiatives closed. The lanes it shows as nearly finished are the ones the live feed confirms: custom labels 16 of 18, keywords 20 of 29, imagery 20 of 30, channels 18 of 26.
The lanes it shows as barely started are also confirmed: data fields 1 of 5, product type 1 of 3. Those two are the content layer, and they are where the score is lost.
What the audit adds that the plan cannot
FeedHero's own scan, refreshed yesterday, flags 19,791 UK products (34%) with three highlights or fewer, 21,647 (37%) with no pattern, and 12,007 (21%) whose size type is in the title but not in the size field.
It also flags that no custom alerts are configured on this account. Nineteen markets and no monitoring rules — that is a gap on our side, and it is first on the roadmap.

## Slide 42
What the search-term data says is missing. Of the top thousand terms Superdry ranks against, 578 (58%) do not appear in any product title and 313 (31%) return no match anywhere in the feed. "Jackets for men" draws 14,800 searches a month and misses every title. "Jacket in yellow" draws 8,100 and matches nothing in the catalogue at all. This is the measurable size of the keyword and title gap, in Superdry's own demand.
Feed optimisation score

## Slide 43: AI readiness
Chapter eight
Google has added six attributes built for AI assistants. Superdry submits none of them, in any market.

## Slide 44: AI readiness
Legacy
Where this started
Supplied titles passed through
29 characters, no attributes
Invisible to AI surfaces
Titles & data fields
The foundation, done
Titles rewritten on 100%
Category four levels deep on 93%
Colour, size, gender, identifiers complete
Two images on every product

## Slide 45: AI readiness (cont.)
Descriptions & answers
Not started
Description enrichment: 0%
Product highlights: 29% in English markets, 0% elsewhere
None of the six conversational attributes
5,725 variant families ready to carry them
Image analysis
The differentiator
Vision models read product imagery
Two images on every SKU already
Image cycler tests already name a winning shot type per category

## Slide 46: AI readiness (cont.)
The foundation is genuinely done
Tier 1 is not a claim, it is a measurement: 100% of titles rewritten, 100% category coverage at 3–4 levels, colour, size, gender, age group, GTIN, MPN and item group all complete, two images on 99.98% of products.
Local Inventory Ads fields are already in the UK feed — pickup method and next-day SLA went live in April. The plumbing for the next tier is in place.
And the ceiling is real
question_and_answer, document_link, related_product, item_group_title, variant_option and popularity_rank are the only fields in Google's spec whose stated purpose is AI comprehension. Superdry carries zero of six, confirmed from the schema of every market's feed.
Two of the six — item_group_title and variant_option — need no new content at all. They restructure the 5,725 variant families and the colour and size data already in the feed.

## Slide 47
Why this matters for an outerwear retailer specifically. A shopper asking an assistant for "a warm waterproof parka under £150 that runs true to size" is asking about fill, rating, fit and cut. Superdry's descriptions contain those answers today — 550 characters of them per product. What is missing is the structure that lets an assistant quote them instead of guessing, and the 58% of demand terms that never reach a title.
AI readiness

## Slide 48: What it costs against what it returns
Chapter nine
Forty-two hours a month are contracted. Eighty-five were delivered. The feeds those hours maintain returned £16.2m in the UK alone.

## Slide 49: What it costs against what it returns
42
Hours a month contracted
84.9
Hours a month delivered, 24-month average
648
Hours absorbed in two years
12
Markets served with no retainer
16
Of 19 markets now in hours deficit

## Slide 50: What it costs against what it returns (cont.)
The proportion, stated plainly
Over the last twelve months the UK feed served 591.6 million impressions and returned £16.18m on £1.68m of media. The UK retainer over the same period was 192 hours.
Across all four reporting markets: 920.8 million impressions, 10.9 million clicks and 334,866 conversions — from 42 contracted hours a month across nineteen markets.
Feed management is the least expensive line in a Shopping programme and the one every other line depends on. When a title is wrong, the bid does not matter.
Where the account actually sits
The UK carries a −97.75 hour balance: 45.25 hours used against a 16-hour block this cycle, on top of 68.5 carried forward. Sixteen of nineteen markets are in deficit.
That has been a deliberate choice, taken to keep nineteen markets whole through an SFCC migration, a platform move and four peaks. It is not sustainable as a permanent arrangement and this review is the moment to say so.
The honest position: the work delivered is roughly double the work contracted, and the parts that were never funded — descriptions, highlights outside English, the European keyword layer — are exactly the parts the next two years of search will reward.

## Slide 51
What the unpaid markets have cost. Twelve markets with no retainer have taken 388 hours since 2022 — imports monitored, 1,000 rules maintained, disapprovals cleared, two migrations carried through. Whatever shape a renewal takes, those twelve either need an allowance or need to come off the service. Keeping them unfunded is the only part of this arrangement nobody has ever agreed to.
What it costs against what it returns

## Slide 52: Roadmap
Chapter ten
Six pieces of work. Two need nothing from Superdry, three need a decision, one needs data.

## Slide 53: Roadmap
1
Protect what is running
Oct 2026
Custom alerts — nineteen markets, none configured
Range-completion exclusion — open since spring
Stock-unit exclusion under 5 units
Peak keyword batch — the 10,000-product pass that returned +48%
2
No architecture changes
Nov – Dec 2026
Black Friday batches repeated at scale
Disapproval sweeps across 53 feeds
Overlay and cycler on the winning shot types
Nothing structural moves until January
3
Close the content layer
Jan – Mar 2027
Highlights to the 18,143 UK products with none
German and French keyword layer
Two conversational attributes — no new content needed
Title test with a control, at last

## Slide 54: Roadmap (cont.)
# | Workstream | What it needs | Needs | Priority
W1 | Custom alerts across all markets | Nothing external. Nineteen markets run with no monitoring rules configured — a drop in one market currently surfaces only when somebody looks | FeedSpark | High
W2 | Product highlights, English markets | Nothing external. 18,143 UK products carry none; where highlights exist they already run to six per product | FeedSpark | High
W3 | Keyword layer for Germany and France | Hours. Both markets have zero keyword coverage and Germany returns the highest ROAS on the account | Decision | High
W4 | Range-completion and stock exclusions | Sign-off on the thresholds. Between 47% and 58% of each catalogue takes under 100 impressions a month | Superdry | High
W5 | A measured title test | One batch and a control group. Five title tests have closed with no reading; the largest change ever made to this feed is still unquantified | Decision | Medium
W6 | First two conversational attributes | Configuration only — item_group_title and variant_option restructure data already in the feed across 5,725 variant families | FeedSpark | Medium
W7 | The twelve unfunded markets | A commercial decision: an allowance, or a reduced scope. 388 hours delivered against no retainer since 2022 | Superdry | Medium
W8 | Margin and return-rate data | Superdry to supply both, plus Analytics access. Margin unlocks profit-weighted bidding; return rate unlocks exclusion of the lines that cost money to win | Superdry | Low

## Slide 55: Roadmap (cont.)
Three things we need from Superdry
1. Sign-off on the exclusion thresholds. Range completion and minimum stock units. Both have been scoped since spring and both address the half of the catalogue earning nothing.
2. Margin and return-rate data, and Analytics access. Three asks that have sat open across several cycles. Each one turns a structural feed into a commercial one.
3. A decision on the twelve unfunded markets. Either an allowance or a reduced scope — not a continuation of the current arrangement.
Sequencing logic
W1 and W2 come first because neither is blocked on anybody, and both protect Peak rather than change it. W4 needs one conversation. Everything structural lands before November.
W3, W5 and W6 sit in January deliberately. The German and French keyword layer is the largest unexploited return on this account, and it should be built and measured in a quiet quarter, not in Peak.

## Slide 56: Ways of working
Chapter eleven
Forty-six people have worked on this account. Four carry it day to day.

## Slide 57: Ways of working
Brief
Work is raised against a market and a category, with a scope, a due date and a definition of done.
Build
The optimisation team applies it as a rule, not an edit — so it keeps applying to every product that arrives after it.
Measure
Batches go live with a read-out date. Where a control group is possible, one is used.
Report
Results return to the archive this deck is built from — forty tests and counting.

## Slide 58: Ways of working (cont.)
The work that never appears as a win
A large share of any feed retainer goes on keeping things from breaking, and none of it produces an uplift number:
443 hours of account management and 75 hours of disapproval clearance since 2022 — the cost of nineteen markets not going down.
53 feeds kept in sync
1,774 rules maintained
19 markets of disapprovals
Two migrations carried through
Who carries it
Ray leads the account and has personally logged 469.5 hours on it. Steven Opuni is the executive AM. Day to day the optimisation work runs through a named team — Vitus, Gary, Lara, Febin, Matt and Murugan account for another 1,627 hours between them.
Forty-six people have touched this account across four years. That continuity is why a rule written in June 2022 still runs correctly today.

## Slide 59
Everything in this deck is one pattern: a 29-character title became an 83-character one, and it stayed that way without anybody touching it again. Nineteen markets, 1,774 rules, 920.8 million impressions. The parts that are not finished are not failures of delivery — they are the parts that were never funded, and they are the ones the next two years of search will reward most.
The through-line

## Slide 60: Questions?
Ray Vũ
Senior Account Manager
ray@feedspark.com
Also on the account
Steven Opuni — steven@feedspark.com
Superdry team — superdry@feedspark.com