## Slide 1: Hobbycraft
Strategy Review · September 2026
Market United Kingdom · Catalogue 24,464 live SKUs · 7 feeds · Cycle Look-back: Oct 2025 – Sep 2026

## Slide 2
"The feed becomes transaction infrastructure - In agentic commerce, a feed error can affect not only visibility but also the agent's recommendation, cart logic, displayed total, legal notice and ability to complete checkout. Accuracy, identifiers and policy data become commercial controls"
Google

## Slide 3: What we'll cover
Eleven chapters, four sources: the project plan, the A/B test archive, the time log, and a live read of the Google Shopping feed this morning.
01 Review & project recap
146 of 222 initiatives closed · 153 live rules holding the feed
02 Channel coverage
Seven live feeds, LIA among them — and what is still unlit
03 Look-back period
October 2025 to September 2026, month by month
04 Number of wins / results
Ten measured tests — four of five controlled A/B tests won
05 Feed optimisation score
73/100 — eleven lanes, read against the live feed
06 AI readiness
Golden Record 90.9, and a hard ceiling at 79.3
07 Case studies / test wins
The same levers on comparable FeedSpark accounts
08 Roadmap / next quarter
Sequenced against Hobbycraft's own trading calendar
09 Google conversational attributes
Six fields built for AI assistants — none live yet
10 Value delivered
437.5 hours, 153 rules, one catalogue held together
11 Spark AI engine (Tachyon)
Intent, enrichment and visual harvest for craft
Where the plan and the feed disagree, the feed wins — every chapter shows both numbers rather than the friendlier one.

## Slide 4: Review & project recap
Chapter one
146 of 222 tracked initiatives closed since May 2020 — and 153 live rules now hold the catalogue without anybody touching it.

## Slide 5: Review & project recap
What closed in the current cycle
Action | Owner | Status | Outcome
Custom label aligned to promotional offers — linelist process removed | Ezgi | Done | custom_label_1 now carries Full Price / On Offer on 100% of 24,464 SKUs, by rule
Valentine's Day — [Heart] related products, keywords removed by 15 Feb | Ezgi | Done | Seasonal keywords applied and retired to schedule — no residue in the live feed
All custom label overview, PPC & Social — for Performics to review | Ezgi | Done | Five-slot architecture documented per channel; feeds the restructure still open
Promo roundel location confirmed in the Social feed | Ray | Done | Overlay engine live — 25%, 40%, 60% off and Save £x frames in production
Easter — Easter Party & Occasions keyword optimisation | Ezgi | Done | Occasion terms applied to the Easter range on the trading calendar's own month
Kids — keyword optimisation | Ezgi | Done | April's primary category on the calendar, optimised in April
TikTok feed setup reviewed with Claudia | Ray | Done | TikTok is one of the seven feeds live today — chapter 02
Delivery rate moved into GMC — removed from the feed | Ezgi | Done | Shipping now configured where Google expects it, not duplicated in product data

## Slide 6: Review & project recap (cont.)
Action | Owner | Status | Outcome
Review product_type for non-existent values | Ray | Done | 1,087 distinct primary category paths in the feed today, all resolving
AI Titles A/B test — [Search Intent] on 200 products | Ezgi | In progress | The next measured test. Chapter 04 says what the last one returned

## Slide 7
The account is older than most of the work in it. The project plan opens in May 2020 and has run continuously since — product type rules, competitor keyword batches, LIA, the custom label architecture, DPA overlays, Pinterest, TikTok. What holds it today is 153 active rules and 8 live batches in FeedHero, with 174 batches expired behind them. That is six years of decisions still being applied to every product that arrives.
Review & project recap

## Slide 8: Channel coverage
Chapter two
Seven feeds live on one market, Local Inventory Ads among them — and three channels nobody has commissioned yet.

## Slide 9
A channel marked not in scope is not a delivery gap — it is a channel nobody has commissioned, and each one runs on product data Hobbycraft already maintains.
Channel coverage

## Slide 10: Channel coverage (cont.)
Channel | State | Coverage | What the evidence shows
Google Shopping | Optimised | 24,464 SKUs | The primary feed. Required attributes complete, GPC on 100% at 4.18 levels average, titles rewritten by rule
Google Base — FS mapping | Live | Same catalogue | FeedSpark's own mapping feed, carrying the category and label architecture into Merchant Center
LIA — Local Inventory Ads | Live | Store inventory | Built out in four weeks against the plan's own step list — master inventory review, feed production, GMB link, SFTP, inventory verification, Local campaign enabled
Meta / Commerce Manager | Live | Facebook catalogue | Own title rule (short_title on 100% of SKUs, mean 39.6 characters), own five-slot label architecture, DPA overlays in production
Bing Shopping | Live | Same catalogue | Feed live in FeedHero; no separate optimisation lane commissioned
Pinterest | Live | GB XML feed | Set live off the plan's August action; running on the same structured product data
TikTok Shop | Live | Tailored production | Reactivated Feb 2026 and reviewed this cycle
Product Type CSV | Live | Internal | The category-tree export the PPC and SEO teams work from
CSS | Not in scope | — | Discussed for non-performing products; the account runs a Zombie campaign instead
Affiliate feeds | Not in scope | — | No affiliate feed currently maintained — an open opportunity

## Slide 11: Channel coverage (cont.)
Seven feeds is unusual for a single-market account
Most accounts this size run two. Hobbycraft runs Shopping, a mapping feed, LIA, Meta, Bing, Pinterest and TikTok off one master feed imported by FTP, on a scheduled refresh — plus four live scrapes topping up web offers daily, product highlights, product type and the back-to-school SKU list.
Every one of those channels is fed by the same rules. A category or label change made once lands in all seven.
Where the next channel is cheapest
The expensive part of a new channel is structured product data, and that is already done: identifiers at 100%, GPC at 100%, 381 brands normalised, 16,720 variant families resolved.
An affiliate feed is a configuration and a QA cycle. So is a second market, if Hobbycraft ever takes the range beyond the UK.

## Slide 12: Look-back period
Chapter three
October 2025 to September 2026 — 437.5 hours delivered against a 288-hour allowance, on a catalogue taking in 571 new products a month.

## Slide 13: Look-back period
Hours delivered per month
Chart: 
| Oct 2025 | Nov 2025 | Dec 2025 | Jan 2026 | Feb 2026 | Mar 2026 | Apr 2026 | May 2026 | Jun 2026 | Jul 2026 | Aug 2026 | Sep (part)
Hours delivered | 81.75 | 26.5 | 87 | 24 | 26.25 | 27.25 | 13 | 39.75 | 33.25 | 28 | 35 | 15.75

## Slide 14
Peak is where the retainer actually goes. October and December carried 81.75 and 87.0 hours against a 24-hour monthly allowance — Halloween, Black Friday and Christmas keyword batches, the Christmas half-price labels and the Peak overlay work, all landing inside ten weeks. The quiet months average 26. Peak is roughly three months of retainer compressed into one, twice.
Look-back period

## Slide 15: Where the 437.5 hours went
Work | Tasks | Hours | Charged | Absorbed
Data field and title optimisation | 7 | 66.75 | 28.5 | 38.25
Keyword optimisation | 11 | 52.25 | 31.5 | 20.75
DPA image overlay | 16 | 38.25 | 27.25 | 11.0
Data field update | 6 | 38.0 | — | 38.0
Title optimisation | 7 | 34.0 | 23.75 | 10.25
Custom label update | 9 | 17.0 | 16.75 | 0.25
General account management | 12 | 12.0 | 12.0 | —
Category mapping | 12 | 10.5 | 5.5 | 5.0
Client calls and monthly catch-ups | 19 | 9.75 | 7.75 | 2.0
Everything, 357 tasks | 357 | 437.5 | 260.0 | 177.5

## Slide 16
260 hours charged, 437.5 delivered. The 24-hour monthly retainer gives an allowance of 288 hours over the year; 260 of those were used. The other 177.5 hours were absorbed — 41% of everything delivered. Optimisation accounts for 57.9% of the total, account management 20.1%, feature builds (overlays, labels) 14.8%, and technical work 2.6%.
Look-back period

## Slide 17: Look-back period (cont.)
24,464
Live SKUs
571
New per month
1,712
New per quarter
6,848
New per year

## Slide 18: New products by first-seen month
Chart: 
| Sep 2025 | Oct 2025 | Nov 2025 | Dec 2025 | Jan 2026 | Feb 2026 | Mar 2026 | Apr 2026 | May 2026 | Jun 2026 | Jul 2026 | Aug 2026
New products | 375 | 1020 | 631 | 414 | 389 | 164 | 725 | 690 | 302 | 317 | 944 | 877

## Slide 19
How this is counted. Every product in the feed carries the date its ID first appeared, so arrivals are read off the feed itself rather than from when monitoring started — the record runs back to October 2014, 144 months. The figures above are the twelve complete months to August 2026 divided by twelve, which averages the seasonality out; the three-month run-rate is higher at 713 a month because July and August were the two heaviest months of the year. Only products still live today are counted, so older months are a floor.
Look-back period

## Slide 20: Number of wins / results
Chapter four
Ten measured tests in the archive. Four of the five controlled A/B tests won — and the two that lost were measured straight through the post-Christmas collapse.

## Slide 21: Number of wins / results
Impressions uplift per test · Hobbycraft UK, Jul 2025 – Jan 2026
Chart: 
| Christmas II | Christmas I | Black Friday | Halloween | Back to School | Titles — [Brand], machines | Sep I — keywords | Aug I — keywords | Jul II — keywords | Jul I — keywords
Impressions | -46.33 | -46.73 | 139.77 | 9.46 | 50.52 | 38.69 | 5.32 | -5.63 | 7.27 | 8.51

## Slide 22: Number of wins / results (cont.)
Test | Method | Batch | Impressions | Clicks
July I — keyword optimisation | A/B, controlled | 500 | +8.51% | +15.25%
July II — keyword optimisation | A/B, controlled | 500 | +7.27% | +5.06%
Aug I — keyword optimisation | A/B, controlled | 500 | −5.63% | −10.85%
Sep I — keyword optimisation | A/B, controlled | 500 | +5.32% | +13.46%
Titles — [Brand] on machines | A/B, controlled | 40 | +38.69% | +63.63%
Back to School — keywords | Single group | 1,516 | +50.52% | +44.63%
Halloween — keywords | Single group | 361 | +9.46% | +22.39%
Black Friday — keywords | Single group | 2,147 | +139.77% | +176.48%
Christmas I — keywords | Single group | 2,450 | −46.73% | −38.28%
Christmas II — keywords | Single group | 4,069 | −46.33% | −40.10%

## Slide 23: Number of wins / results (cont.)
Keywords: the proven lever
Three of the four controlled keyword tests won. Plan against the median: +6.3% impressions and +9.3% clicks, not the single-group headlines.
In both of the wider wins clicks moved further than impressions — the terms are not only adding reach, they are matching intent.
The title question, finally answered
2020's brand-placement test came back inconclusive and the rule stayed "keep [Brand] front". In 2024 brand was removed from Shopping titles; in Sept 2025 it was put back on machines only — +38.69% impressions, +63.63% clicks.
On 40 products, so treat the size of the number with care. The direction is not in doubt, and the live feed now leads with the brand on 94.9% of SKUs.

## Slide 24: Number of wins / results (cont.)
Christmas measured the season, not the keywords
Both Christmas batches read −46% impressions. Both were single-group tests running 12 Dec to 22 Jan — a window whose second half is the steepest demand drop in the retail year.
With no control group there is nothing to separate the intervention from the calendar. Seasonal ranges need a control, or a window that ends before the season does.

## Slide 25
The archive is longer than the current cycle. Eight further results are recorded in the plan from 2020 to 2023, seven of them positive: Valentine's +35%, Digital Cutting +31%, Cricut +22%, Wedding decoration and planning +16%, Sewing +14%, Wedding +7%, Digital Cutting +5% and one early competitor-keyword batch at −8%. Median across those eight: +15%. Six years of testing and the answer has not moved — category-specific keyword work returns high single to low double digits, reliably, and the exceptions are events.
Number of wins / results

## Slide 26: Feed optimisation score
Chapter five
73 out of 100. Every required attribute is complete; keyword coverage, product highlights and title length carry almost all of the remaining gap.

## Slide 27
Where a completed task and the live feed disagree, the feed number is the headline.
Feed optimisation score

## Slide 28: Feed optimisation score (cont.)
100% Required attributes
ID, title, link, image, availability, price, GTIN, identifier_exists, condition and item_group_id are all at 100% on 24,464 SKUs. Description 99.76%.
Target: 99.9% — met, and the reason there are no policy disapprovals of substance
50.1% Keyword coverage
12,266 of 24,464 SKUs carry a readable keyword string alongside their category path. The other 11,942 carry only a reference code.
Half the catalogue has never been through a keyword batch

## Slide 29: Feed optimisation score (cont.)
45.7% Product highlights
11,186 SKUs carry highlights and where they exist they are excellent — 6,370 carry six, 3,562 carry five. 13,278 carry none at all.
P0 gap — highlights are the sentences AI surfaces quote back
1.2% Titles in the MASK band
299 of 24,464 titles land in the 80–120 character band. Mean length is 47.8; 1,236 titles are under 30 characters.
Titles are clean and brand-led — they are about half the AI-ready length

## Slide 30: Feed optimisation score (cont.)
4.18 GPC depth (avg. levels)
Google's category is on 100% of SKUs at an average of 4.18 levels — 32.6% sit at five levels or deeper. 88.9% of the range is Arts & Entertainment.
Among the deepest category mappings in the FeedSpark portfolio
3.08 product_type depth (avg.)
1,087 distinct paths, 66.8% at three levels and 21.4% at four. Nothing reaches five, and 2,876 SKUs sit at one or two levels.
The industry standard is 30–40% of volume at five levels

## Slide 31: Feed optimisation score (cont.)
Three numbers for keyword coverage, and all three are right
The live feed shows a readable keyword string on 50.1% of SKUs. FeedHero's own audit, run this morning against the product database, flags 14,151 products (52%) with no keywords attached — the same answer from a different direction. The feed's process flag reads 26.0%.
The flag counts products touched by a keyword batch; the other two count products that actually carry terms today, including from the category rules. Two independent sources agreeing at roughly half the catalogue is the number to plan against.
Two custom label slots are carrying 2018 and 2020 data
The rule-driven labels are perfect: custom_label_1 (Full Price / On Offer) and custom_label_3 (stock status) are both on 100% of the catalogue. The two that depend on a human upload are not.
custom_label_2 — Best Seller, manual — reaches 0.5% of SKUs, and its values are Bestsellers_Jul20, ChristmasAd_Peak_Oct20, HighBounceRate_Baking_Sept20.
custom_label_4 reaches 3.5%, carrying 2018 Priority Lines and BFCM 2018.
This is not neglect, it is a dependency: the bestseller threshold needs GA access to extract, and that request has been open in the plan since May. Chapter 08 makes it ask number one.

## Slide 32
Where the keywords actually live. Optimised keywords on this account are written as additional product_type values, not into the numbered product_type2..10 slots — those read 0% across the whole feed. So a naive saturation check reports zero on a catalogue that is half keyworded. 12,266 SKUs carry a readable second or third value ("simplicity sewing pattern > shop sewing pattern uk", "pink Embroidery Thread > pink Thread"); 11,942 carry only a 32-character reference code. Both readings are correct; they describe different fields.
Feed optimisation score

## Slide 33: AI readiness
Chapter six
A Golden Record score of 90.9 — and a hard ceiling at 79.3, because none of Google's six conversational attributes is in the feed.

## Slide 34: AI readiness
Legacy
The starting point
Feed meets minimum spec
Source titles passed through unchanged
Invisible to AI surfaces
Titles & data fields
The foundation
Required attributes at 100%
GPC on 100% at 4.18 levels
Brand leads the title on 94.9%
Descriptions averaging 811 characters

## Slide 35: AI readiness (cont.)
Descriptions & answers
The meaning layer
item_group_title — not in the feed
variant_option — not in the feed
question_and_answer — not in the feed
16,720 variant families ready to carry them
Image analysis
The differentiator
Tachyon vision models read product imagery
79.7% of SKUs already carry 2+ images
Feeds material and pattern where Google asks for them

## Slide 36: AI readiness (cont.)
The foundation is genuinely strong
Golden Record completeness reads 90.9 against a 99.9% target — and that figure is measured the strict way, scoring each attribute only over the products Google actually asks for it. Material at 47.8% and pattern at 43.8% look thin until you notice there are two clothing products in 24,413, so Google does not ask for either across the range.
Scored the loose way, over every product, the same feed reads 82.7. The 90.9 is the honest one, and it is the higher number for once.
The ceiling, and why it is a ceiling
Google's six conversational attributes are the only fields in the spec whose stated purpose is AI comprehension. None is present in the Hobbycraft feed — confirmed from the schema, not inferred. A feed carrying none of them cannot score above 79.3 on AI readiness however good everything else is.
So the gap is not "some work to do". It is specifically: 0 of 6 conversational attributes, 13,278 SKUs with no highlight, 299 titles in the AI-ready band, and nothing in the category tree reaching five levels.

## Slide 37
Craft is the category where this matters most. A shopper buying a sewing pattern, a yarn weight or a Cricut blade is asking a question, not naming a product — will this fit my machine, is this enough for a queen-size quilt, what weight is this yarn. Those answers exist on Hobbycraft's product pages and in the 811-character descriptions already in the feed. What is missing is the structure that lets an assistant quote them rather than guess.
AI readiness

## Slide 38: Case studies / test wins
Chapter seven
What the same interventions returned on comparable FeedSpark accounts, and which of them apply here.

## Slide 39
Chapter 04 is Hobbycraft's own quantified record — read alongside it, these say which levers Hobbycraft has not tested yet.
Case studies / test wins

## Slide 40: Case studies / test wins (cont.)
Occasion and seasonal language
+86% and +61% — Monsoon, on seasonal and category keyword sets. The largest returns on that account came from occasion terms, not brand terms.
Applies directly, and this is the closest match in the portfolio: Hobbycraft's own trading calendar is a list of occasions — Easter, Halloween, Christmas, Black Friday, gifting, weddings, back to school.
Naming the category term the shopper types
+126.62% — YuMOVE, on the single term "Multivitamins". Adding the plain category noun a buyer actually searches, rather than the brand's own product name.
Applies with force here: 1,236 Hobbycraft titles are under 30 characters and many name the product without naming what it is for — "Clay Beads 68g" is not how a shopper searches for bracelet-making supplies.

## Slide 41: Case studies / test wins (cont.)
Benefit-led copy beat feature-led copy
+24.7% — YuMOVE, pet supplements. Rewriting titles and descriptions around what the product does for the buyer rather than what it is.
Applies to the 13,278 SKUs with no highlights: where highlights do exist here they are already benefit-led ("Easy to thread", "Ideal for bracelet making"), which is why extending them is a coverage job, not a copy project.

## Slide 42: Case studies / test wins (cont.)
The pattern across all three
Every one came from putting more specific, more decomposable language into the product data — the occasion, the benefit, the category noun the shopper types. None came from bidding, budget or campaign structure.
That is what makes them portable: they are feed-side changes, and Hobbycraft's attribute foundation is already stronger than either account these results came from.
What does not transfer, and why that matters
Both accounts started from weaker attribute coverage than Hobbycraft has, and both are far smaller catalogues. Part of their gain came from fixing gaps that do not exist here — identifiers, categories and stock labelling are already complete.
So these figures point at which lever, not at the size of the return. Hobbycraft's own controlled median in chapter 04 — +6.3% impressions per keyword batch — is the number to plan against.

## Slide 43: Roadmap / next quarter
Chapter eight
Sequenced against Hobbycraft's own trading calendar — Christmas in October, Black Friday in November, gifting in December.

## Slide 44: Roadmap / next quarter
1
Christmas · Halloween
Oct 2026
Christmas keyword batch — with a control group this time
Highlights rule check — the 13,278 with none
GA access — unblock bestseller automation
Overlay set — % off frames refreshed for Peak
2
Black Friday · Christmas
Nov 2026
Black Friday linelist — keywords and labels
No architecture changes once the month opens
Disapproval sweeps across all seven feeds
Stock labelling holds through the sale
3
Gifting, then the AI layer
Dec 2026 – Jan 2027
Gifting keywords — under £10, under £20
Conversational attributes — the first two
Title length toward the 80–120 band
Custom label restructure goes live

## Slide 45: Roadmap / next quarter (cont.)
# | Workstream | What it needs | Owner | Priority
W1 | Keyword coverage past half the catalogue | Nothing external — 12,198 SKUs carry no readable terms today, and the controlled median return is +6.3% impressions per batch | Ezgi / Ray | High
W2 | Product highlights on the whole range | One feed-rule check first — the scrape may already hold what the feed is not emitting on 13,278 SKUs | Ray / Ezgi | High
W3 | Bestseller automation — custom_label_2 | GA access to extract the category threshold. Open in the plan since May; the slot currently carries July 2020 values on 0.5% of SKUs | Hobbycraft → Ray | High
W4 | Title length toward the MASK band | A rule change — 1.2% in band at a 47.8-character mean, and the machines test already proved the direction | Ray / Ezgi | High
W5 | Zombie labelling to match the real population | The rule labels 198 SKUs; Google Ads reports 12.7% of the catalogue as zombie and 8,139 products under 100 impressions in 30 days | Ray | Medium
W6 | First two conversational attributes | item_group_title and variant_option — structural, no copy sign-off, and 16,720 variant families are already resolved in the feed | Ray / Steven | Medium
W7 | Category depth beyond four levels | The website breadcrumb scrape is live; nothing in the tree reaches five levels against a 30–40% industry standard | Ray + SEO | Medium
W8 | Size where Google requires it | 8,489 products are missing size where Google requires it; separately, 5,603 carry a size in the title but not in the size field — a mapping job, not new data | Ezgi | Medium
W9 | Put a control group on seasonal tests | Both Christmas batches read −46% because they were measured to 22 January with nothing to compare against | Ray | Low

## Slide 46: Roadmap / next quarter (cont.)
Three things we need from Hobbycraft
Each unblocks work that is already scoped and waiting — none needs new budget.
1. GA access to extract the bestseller threshold. Open since May. It unblocks custom_label_2, which has carried 2020 values ever since.
2. The 2027 trading calendar. Keyword batches need three weeks' lead; the calendar is what lets us be early rather than in-month.
3. An introduction to the new SEO manager. Category depth and the PLP project are the same conversation, and W7 waits on it.
Sequencing logic
W1, W2 and W4 come first because none is blocked on anybody: the keyword pass, the highlight rule and the title engine all run on part of the catalogue already. They are deployment, not development.
W3 and W7 are chased in parallel as client-side dependencies. Everything structural lands in October — once Black Friday opens, nothing architectural moves until January.

## Slide 47: Google conversational attributes
Chapter nine
Six attributes built for AI assistants. None is in the Hobbycraft feed today — and two of them need no new content at all.

## Slide 48
Submission status is read from the live feed — present means the field carries real values on real products, not that the column exists.
Google conversational attributes

## Slide 49: A Hobbycraft customer asks an AI assistant…
Attribute | In the feed | Content needed | Status
item_group_title | — | None — derived | Not submitted. 16,720 variant families already resolved; this names each one cleanly. The cheapest of the six
variant_option | — | None — derived | Not submitted. Colour is on 85.8% and size on 62.7% of SKUs; this restructures what is there as name/value pairs
popularity_rank | — | GA / Ads data | Not submitted. Computable from Hobbycraft's own performance data — the same extract W3 needs
related_product | — | Relationships | Not submitted. The mechanism for the kit-and-consumable pairing that defines craft retail
document_link | — | Stable URLs | Not submitted. Patterns, instructions and material lists where permanent URLs already exist on site
question_and_answer | — | Approved copy | Not submitted. Highest value and the only one carrying real governance risk — compatibility and quantity answers

## Slide 50: Google conversational attributes (cont.)
Start with the two that need no content
item_group_title and variant_option are structural: they describe the catalogue rather than make a claim about a product, so neither needs copy sign-off and neither can be wrong in a way that costs anything.
Both are built from fields already in the feed. With 16,720 variant families and deep colour and size coverage, this is a configuration change on a build that is proven in production elsewhere in the portfolio.
The governance flag — Q&A copy
question_and_answer is the highest-value attribute and the highest-risk one for a craft retailer. "Will this fit my machine?" and "is this enough for a queen-size quilt?" are the two most-asked questions in the category, and a wrong answer at feed scale drives returns.
Proposal: draft from approved product-page copy only, nothing live without Hobbycraft's sign-off. The roadmap deliberately keeps structural attributes and claims attributes on separate tracks.

## Slide 51: Value delivered
Chapter ten
Seven feeds, 24,464 live products, 153 rules — and 437.5 hours delivered against a 288-hour allowance.

## Slide 52: Value delivered
437.5
Hours delivered in twelve months
177.5
Of those, absorbed and not charged
153
Live rules holding the catalogue
381
Brands normalised in one feed
571
New products absorbed per month

## Slide 53: Value delivered (cont.)
The work that compounds
Almost every mechanic on this account is a rule, not a one-off edit. A product arriving tomorrow gets a brand-led title, a category path 4.18 levels deep, a price band, a stock label and a promotional label without anyone touching it.
That is what absorbs 571 new products a month, across seven feeds, without the retainer moving — and it is why the coverage gaps in chapter 05 are all batch work, never the automated layer.
The work that never appears as a win
A meaningful share of any feed retainer goes on keeping things from breaking, and none of it produces an uplift number:
Twelve disapproval tasks, twelve category-mapping tasks and nineteen client calls in the last twelve months — the housekeeping that keeps 24,464 products approved.
GMC disapproval sweeps
Seven feeds kept in sync
Four scrapes topping up the feed
381 brands of naming variance

## Slide 54
What the feed is carrying commercially. In the last thirty days the Shopping catalogue returned £1,375,637 in conversion value on £127,674 of spend — a ROAS of 1,077% at a £1.54 cost per acquisition, off 53.2 million impressions and 1.08 million clicks. Over the last year the account has spent £1.36 million through the same feeds. Every one of the gaps in chapter 05 sits on top of that base, not instead of it.
Value delivered

## Slide 55: Spark AI engine (Tachyon)
Chapter eleven
Intent generation, description enrichment and visual attribute harvest — run against 811-character descriptions and a category tree four levels deep.

## Slide 56: Spark AI engine (Tachyon)
Feed extraction
Tachyon reads live Hobbycraft product data — title, the 811-character description, colour, size, brand, category, price.
Intent generation
20–40 long-tail intent phrases per SKU, generated from attributes already in the feed.
Scoring & validation
Terms scored against search-term reports; winners selected per SKU.
Feed injection
Winning terms embedded in title, description and product highlights — starting with the 13,278 SKUs that carry none.

## Slide 57: Spark AI engine (Tachyon) (cont.)
Hobbycraft example — Pink and Gold Clay Beads
A real SKU from today's feed. Input: Pink · 68g · Jewellery Making > Beads · £5.00 · six highlights, no keywords
Title today (39 characters):
"Hobbycraft Pink and Gold Clay Beads 68g"
Intent terms Tachyon would generate:
"clay beads for bracelet making" · "pink and gold polymer clay beads 68g" · "letter bead bracelet kit supplies" · "friendship bracelet beads for kids"
20–40 generated per SKU, top 4–6 used. Note what the existing highlights already say — "Ideal for bracelet making", "Combine with letter beads, charms and more". The occasion and use-case language is on the product page; it is simply not in the title.
Why the visual harvest matters here
Craft is a visual category where the feed's own words run out fast. 79.7% of SKUs already carry two or more images and 25.9% carry five or more — the raw material for vision models is largely in place.
Vision models read those images for what a craft shopper actually needs: colour accuracy on a 1,000-shade thread range, pattern and finish on fabric, scale on a pack shot. 4,970 SKUs carry only one image, which is where the harvest has least to work with and where the alt-image gap in the audit sits.
The highlight scrape has already shown what enrichment does here: where it has run, SKUs carry five or six well-formed benefit statements. Tachyon extends the same pattern to the half of the catalogue it has not reached.

## Slide 58
Every structural win on this account — required attributes at 100%, a category tree deeper than most retailers manage, seven feeds off one master, six years of rules still applying — is one pattern: fuller, more decomposable data, applied as a rule not a task. Keyword coverage, highlights and the conversational attributes are the next three steps on that same line.
The through-line

## Slide 59: Questions?
Ray Vũ
Senior Account Manager
ray@feedspark.com
Also on the account
Steven Opuni — steven@feedspark.com
FeedSpark support — support@feedspark.com